## Slide 1: ASSIGNMENT
22-04-2025
Presented by S. Vinish

## Slide 2: SAP Activate
SAP Activate is SAP’s innovation adoption framework used to implement, migrate, or upgrade SAP solutions like S/4HANA (on-premise or cloud).
It combines best practices, guided configurations, and an agile methodology to streamline project delivery.
Key Components of SAP Activate:
  SAP Best Practices: Preconfigured business processes tailored to industries.
  Guided Configuration: Step-by-step configuration assistance.
  SAP Activate Methodology: Phased approach (Discover → Prepare → Explore → Realize → Deploy → Run).

## Slide 3: Continued…
Business Scenarios Where SAP Activate is Applied:
  New S/4HANA implementations (Greenfield)
  System conversions from SAP ECC to S/4HANA (Brownfield)
  Landscape transformation or selective data transitions
  Cloud migrations (SAP S/4HANA Cloud or RISE with SAP)
  Upgrading legacy SAP systems to newer releases.

## Slide 5: SAP Activate: Phases & Scenarios
1. Discover
  Purpose: Understand the value of SAP solutions and assess readiness.
2. Prepare
  Purpose: Plan the project, define governance, and set up environments.
3. Explore
  Purpose: Perform Fit-to-Standard workshops and validate the solution against business needs.
4. Realize
  Purpose: Configure, develop, and test the solution in iterative cycles.
5. Deploy
  Purpose: Prepare for production cutover and go-live.
6. Run
  Purpose: Operate, monitor, and optimize the live system.

## Slide 6: Waterfall Model
A linear and sequential project management approach where each phase must be completed before moving to the next.
Phases:
  Requirement Analysis
  System Design
  Implementation
  Testing
  Deployment
  Maintenance

## Slide 7: Continued…
Advantages:
  Simple and structured
  Well-documented
  Suitable for projects with clear, fixed requirements
Disadvantages:
  Inflexible to changes
  High risk and uncertainty
  Late detection of issues (only in testing phase)

## Slide 8: Agile
An iterative and incremental approach. Development is broken into small cycles called sprints, encouraging collaboration and adaptability.
Phases (Repeated in Sprints):
  Plan
  Design
  Develop
  Test
  Review
  Deploy

## Slide 9: Continued…
Advantages:
  High flexibility and adaptability
  Continuous feedback and improvements
  Faster delivery of working product
Disadvantages:
  Requires frequent customer involvement
  Less predictability
  Can become chaotic without proper discipline

## Slide 10
Aspect | Waterfall Model | Agile Model
Approach | Linear and sequential | Iterative and incremental
Flexibility | Rigid – changes are hard to incorporate later | Highly flexible – changes are welcomed anytime
Development Process | Entire project developed at once | Developed in small cycles (sprints)
Requirement Handling | Requirements are defined at the beginning | Requirements evolve with ongoing feedback
Customer Involvement | Limited to the start and end of the project | Continuous involvement throughout the project
Testing | Done after the build phase | Testing is done in every sprint
Risk Management | Higher risk due to late testing and integration | Lower risk due to early and continuous testing
Project Visibility | Low until the final phase | High – regular demos and reviews
Documentation | Heavy documentation | Lightweight documentation
Delivery Time | Product delivered at the end | Incremental delivery after each sprint
Suitability | Suitable for stable, well-defined projects | Best for dynamic, fast-changing environments

## Slide 11: SAP-Recommended Methodology for On-Prem to Cloud Migration
The recommended methodology is SAP Activate using the RISE with SAP approach.
Steps Include:
  Discover: Assess readiness using tools like SAP Readiness Check.
  Prepare: Plan the landscape, define scope.
  Explore: Fit-to-standard analysis to align processes with SAP best practices.
  Realize: Build, configure, migrate data, test.
  Deploy: Move to production.
  Run: Operate and support in the cloud.

## Slide 12: Migration & Conversion
Migration refers to the transfer of data or systems to a new environment, often a new installation such as SAP S/4HANA Cloud.
Conversion refers to transforming an existing SAP ECC system into an S/4HANA system while preserving its configuration and custom code.
Migration often involves a Greenfield approach, while conversion is a Brownfield process.

## Slide 13: What Are the Tools Used for Migration and Conversion?
For System Conversion (ECC to S/4HANA):
  SAP Readiness Check
    A web-based analysis tool that evaluates the ECC system's readiness for S/4HANA conversion.
  Maintenance Planner
    A tool from the SAP Support Portal that helps plan and validate the system landscape before conversion.
  Simplification Item List - A list of mandatory changes or removals in S/4HANA compared to ECC.
  Software Update Manager (SUM) with DMO
    SUM is a tool for system upgrades and conversions.
    When used with DMO (Database Migration Option), it performs system conversion and database migration in a single step.
  Pre-check Tools - Run in ECC system to identify critical functional or technical issues before starting conversion.
  Custom Code Migration Tool - Assists in adapting custom ABAP code to the new S/4HANA architecture.
  ABAP Test Cockpit (ATC) - A static code analysis tool for quality checks and custom code adaptations.

## Slide 14: Continued…
For Data Migration (to S/4HANA):
  SAP S/4HANA Migration Cockpit
  LTMC (Legacy Transfer Migration Cockpit)
  LTMOM (Migration Object Modeler)
  SAP Data Services
  SAP Landscape Transformation (SLT)
  SAP Rapid Data Migration (RDM)

## Slide 15: Difference Between Migration and Conversion
Aspect | Migration | Conversion
Definition | Moving data from one system to another (e.g., ECC to S/4HANA Cloud). | Transforming an existing ECC system into an S/4HANA system.
Type | Usually Greenfield (new implementation) or selective data migration. | Brownfield (reuse existing system/data).
Tool Involvement | Data migration tools (Migration Cockpit, SLT, Data Services). | Technical tools (SUM with DMO, ATC, Readiness Check).
Data | Can be partial or full data migration. | All data including configuration and customizations is converted.
Customization | Requires reconfiguration and process redesign. | Retains most of the existing configurations and custom code (with adjustments).
Use Case | Legacy to S/4HANA Cloud or Greenfield S/4HANA on-prem. | ECC to S/4HANA system with same SID, data, and custom logic.

## Slide 16: Thank You